הבנתי את התמונה הכללית. לפני שאני מכין את הפרומפט, יש כמה החלטות שצריך לסגור - בעיקר כדי שקלוד לא ייצור לך פתרון שלא מתאים למציאות שלך. אני אקבץ אותן לארבעה אזורים, ואצמיד גם המלצה איפה שיש לי דעה.

1. תשתית טכנית (זה הקריטי ביותר)

באיזה מבנה טכני אתה רוצה את המערכת? יש כאן בחירה שמשפיעה על הכל:

(א) מערכת מותאמת אישית שנבנית מאפס - frontend (React / Vue / HTML רגיל), backend (Node.js / Python-Django / PHP-Laravel), database (PostgreSQL / MySQL). (ב) שימוש בפלטפורמת LMS קיימת עם קסטומיזציה (Moodle, TalentLMS, LearnDash על WordPress). (ג) פתרון no-code / low-code (Bubble, Glide, Notion+Tally).

לטעמי, ל-15 משתמשים בלבד הגישה האידיאלית היא בניין מותאם פשוט אבל איתן: <strong>backend Python (Django או FastAPI) + frontend HTML/Tailwind או React + PostgreSQL</strong>. זה מהיר לבנייה, נשען על תשתית בוגרת, וקל לתחזוקה. אבל אם יש לך העדפה אחרת או מגבלת ידע בצוות - חשוב לציין כעת.

איפה תארח את המערכת? (שרת VPS פשוט / AWS / Heroku / Render / שרת פיזי משלך?)

2. בנק השאלות - 200 שאלות זה לא מספיק

ציינת 200 שאלות במערכת. אם אתה מתכוון <em>200 בסה"כ עבור כל 12 הקורסים</em>, זה רק כ-16 שאלות לקורס, וזה לא יספיק: בחינת גמר טיפוסית היא 40 שאלות, ואיכות הרוטציה דורשת מאגר פי 3 מגודל הבחינה. ההמלצה שלי: בנק של <strong>100-150 שאלות לכל קורס</strong> (סה"כ כ-1,200-1,800 שאלות במערכת). אם המספר 200 הוא תקרה מסיבה כלכלית או זמן (כתיבת שאלות לוקחת זמן רב), אפשר להתחיל עם 200 ל-MVP ולהרחיב, אבל הפלטפורמה צריכה להיות בנויה מראש לתמיכה במאגר גדול יותר. מה כיוון המחשבה שלך?

3. הרשאות, תפקידים וגישה - יש כאן פערים

הזכרת שלושה תפקידים: אנליסט מתלמד, מנהל לקוחות, מנכ"ל. אבל יש בלבול בין מספר נקודות:

- מי יוצר משתמשים חדשים ומנהל אותם? (מנכ"ל בלבד? גם מנהל לקוחות?)

- מי טוען חומרי לימוד למערכת ומעדכן קורסים? (תפקיד נפרד של עורך תוכן / SME?)

- מי בודק את תוצרי ההגשה של הקפסטון (קורס 12)?

- האם פתיחת קורסים למשתמש היא <em>אוטומטית</em> (סיים קורס א' → נפתח קורס ב') או <em>ידנית</em> (מנהל פותח כל קורס לכל משתמש)?

ההמלצה שלי: ארבעה תפקידים - אנליסט מתלמד, בודק/מנטור (מי שבודק קפסטון), מנהל (מנכ"ל ומנהל לקוחות), אדמין (לטעינת תוכן). וגישת ברירת מחדל לפתיחת קורסים: אוטומטית עם השלמה, אבל עם אפשרות למנהל לעקוף ידנית.

4. תוצר הקפסטון ומסמכי לימוד

שני נושאים שלא הוזכרו במפורש:

- בקורס 12 האנליסט מגיש מסמך מלא של בקשת אשראי. איך הוא מעלה אותו? (PDF / Word / טופס בתוך המערכת?) ואיך הבודק מבצע ציון לפי ה-rubric? (טופס דיגיטלי? פתק חיצוני?)

- "מסד נתונים עם מסמכים נגישים ללימוד" - באיזו רמה? תיקיות עם קבצי PDF מצורפים לכל קורס? מאגר מרכזי שמחפשים בו? איזה סוג מסמכים (חוקים, דוגמאות נסחי טאבו, דוחות כספיים אנונימיים)?

ההמלצה שלי: לקפסטון - העלאת PDF + טופס rubric דיגיטלי בתוך המערכת. למסד מסמכים - תיקיות מובנות לפי קורס + יכולת חיפוש לפי תגית.

שתי שאלות נוספות שאני ממליץ לחשוב עליהן (פחות קריטיות, אפשר לדחות):

נגישות מובייל - האם אנליסט אמור ללמוד מהטלפון/טאבלט, או רק ממחשב? (זה משפיע על הצגת מסמכים ומבחנים)

התראות במייל - האם המערכת שולחת מיילים? (תזכורות, בחינה זמינה, תוצאות, נשלח למנהל) - כדאי להחליט מראש כי זה דורש אינטגרציה.

ברגע שתסגור את ארבעת האזורים העיקריים, אני בונה לך פרומפט מקיף, עם דרישות פונקציונליות, מבנה נתונים, מסכים, וגם הוראת תיעוד שתבטיח שהפלטפורמה תהיה מוכנה לקלוט את התוכן שנכין אחר כך.

CRM Finance School — Build Specification

Role and Mission

You are a senior full-stack engineer building a Learning Management System (LMS) for a non-bank real estate financing company in Israel. The system trains credit analysts through a structured 12-course program. Your task is to build a production-ready MVP that 25 users will actively use.

You are working through Cursor with Claude Code in the terminal. The user (Tamir) is a developer and will review your work iteratively.

Reference Documents

Two reference documents exist in the project root and define WHAT this system must support:

- curriculum_specification_v2.html — Full curriculum specification: 12 courses, 5 phases, module architecture (5 components per module), exam structure, retry management, question bank format, capstone deliverable rubric. Read this fully before writing any code. The system you build must accommodate every structural element described there.

- sample_module_C01M04.html — A fully realized sample module showing exactly what the final product looks like to an end-user: reading → comprehension check → graded exercises → summary → glossary. Use this to calibrate the data model and UI.

These documents are in Hebrew. Read them and treat them as authoritative for content structure and pedagogical requirements.

Project Overview

Domain. Real estate project finance training, in Israel. The first content domain is "Real Estate Finance" with 12 courses. The system MUST be designed so future content domains (e.g., "Commercial Banking", "Insurance Underwriting") can be added with no architectural change — only content data.

User base. 25 users total:

- 20 trainee analysts — learners

- 3 customer managers — review capstone deliverables, monitor learner progress, view group reports, approve course unlock requests

- 1 admin — system administrator who manages content (courses, modules, questions, documents) and users

- 1 CEO — full read access including all reports

Language. Hebrew (RTL) for all UI shown to users. Code, comments, commits, variable names, and database fields in English.

Platform. Desktop-only web app. No mobile/tablet support required for MVP.

Tech Stack — Required

| Layer | Technology | Notes |
| --- | --- | --- |
| Backend | Python 3.11+ with Django 5.x | Use Django everywhere — admin panel comes free, ORM is mature, perfect for 25 users |
| Database | Supabase (managed PostgreSQL) | Use Supabase project URL via Django settings |
| Auth | Supabase Auth for username+password | Custom Django user model that maps to Supabase user ID |
| Frontend | Django templates + HTML + Tailwind CSS via CDN | No SPA. Server-rendered, sprinkle Alpine.js if needed for interactivity. Keep it simple. |
| Hosting | Railway | Deploy via GitHub integration |
| Version control | GitHub | Initialize repo, set up .gitignore properly |
| IDE context | Cursor | Authored via Claude Code in Cursor terminal |
| File uploads | Supabase Storage | For capstone Word docs and learning material PDFs |
| Email (future) | Stub interface only | Wire up an EmailService class that no-ops in MVP, ready for SendGrid/Resend later |

Do not propose alternatives. If you encounter a problem with a chosen technology, document it and ask the user — do not switch silently.

Architectural Principles

- Content-as-data. Course structure is stored in the database, not hardcoded. Adding a new course or domain is a data operation, not a code change.

- Domain-agnostic core. Everything in the system should reference a Domain (top-level container). The first domain is "Real Estate Finance — Israel" but the platform must trivially support more.

- Role-based access control (RBAC). Permissions enforced server-side via Django decorators/mixins. Never rely on UI hiding alone.

- Audit-first. Every meaningful state change (course unlocked, exam started, exam submitted, deliverable graded, question updated) writes a row to an audit_log table.

- Separation of identity and authorization. Supabase handles "who is this person and is their password right". Django handles "what can they do". Map cleanly.

- Pedagogical fidelity. Adhere strictly to the spec doc on exam mechanics: forward-only navigation, randomized question order per attempt, immediate scoring on submit, distractor explanations stored with each question.

- No silent magic. Every cron-like or scheduled behavior must be either a Django management command runnable manually, or clearly documented.

Data Model (Required Tables)

Build Django models that produce roughly this schema. Names in English (snake_case for fields). Add created_at, updated_at, soft-delete is_active on all relevant tables.

Identity & Roles

- User — Django custom user. Fields: email, username, full_name_he, full_name_en, role (enum: trainee, customer_manager, admin, ceo), supabase_user_id, is_active.

- Role permissions handled via Django Groups + custom decorators.

Content Hierarchy

- Domain — e.g., "Real Estate Finance — Israel". Fields: name_he, name_en, description_he, slug, display_order.

- Course — belongs to a Domain. Fields: title_he, description_he, phase (A/B/C/D/E), course_number (1–12), passing_score_pct (default 75), exam_question_count, exam_duration_minutes, is_capstone (bool).

- Module — belongs to Course. Fields: title_he, module_number, estimated_minutes.

- ModuleComponent — belongs to Module. Fields: component_type (enum: reading, comprehension, exercises, summary), order, body_html_he (for reading/summary), instructions_he.

Questions

- Question — belongs to a Module (or to a Course for exam-level pool questions). Fields:

  - question_id_external (e.g., C01-M04-Q07)

  - question_type (1–6: retrieval, single-step calc, multi-step calc, document analysis, scenario, synthesis)

  - difficulty (basic, intermediate, advanced)

  - stem_html_he (rich HTML)

  - image_url (nullable, for document-analysis questions)

  - points (1–3)

  - avg_time_seconds

  - usage_context (enum: comprehension, practice, exam)

  - topic_tags (M2M to a Tag table)

  - created_by, reviewed_by, last_calibrated_at

- QuestionOption — belongs to a Question. Fields: text_he, is_correct (bool), display_order, distractor_rationale_he (why this distractor exists; what error it represents).

- QuestionExplanation — one per question. Field: explanation_html_he.

Enrollment & Progress

- CourseEnrollment — links User to Course. Fields: status (enum: locked, requested, open, in_progress, passed, failed), unlocked_by (FK User), unlocked_at, completed_at.

- UnlockRequest — student requests course access. Fields: user, course, status (enum: pending, approved, denied), requested_at, responded_by, responded_at, note.

- ModuleProgress — links User to Module. Fields: started_at, completed_at, is_completed (bool), practice_score_pct.

- ComponentProgress — links User to ModuleComponent. Fields: is_completed, completed_at. (Used for "I've finished reading" gates.)

Exams

- ExamAttempt — belongs to User × Course. Fields: attempt_number, started_at, submitted_at, score_pct, passed (bool), time_remaining_seconds_snapshot, is_locked (after submit).

- ExamAttemptQuestion — links an attempt to a specific question, in display order. Fields: display_order, user_answer_option_id, answered_at, is_correct.

Capstone (Course 12)

- CapstoneSubmission — belongs to User. Fields: course (FK to course 12), file_url (Supabase Storage URL to .docx), submitted_at, status (enum: submitted, under_review, passed, failed).

- CapstoneRubricScore — belongs to CapstoneSubmission. Fields: category (enum: 5 categories per spec), score (1–5), comment_he, scored_by (FK User).

Documents

- LearningDocument — fields: title_he, description_he, file_url (Supabase Storage), file_type (enum: pdf, docx, xlsx, image), domain (FK), tags (M2M).

- DocumentTag — fields: name_he, name_en, slug.

- DocumentAccessLog — every download is logged. Fields: user, document, accessed_at.

Audit & Reporting

- AuditLog — fields: user, action (enum), entity_type, entity_id, metadata_json, created_at. Every meaningful action writes here.

- Notification — stub table for future email. Fields: user, type, payload_json, created_at, sent_at (nullable). Don't actually send in MVP; just write the rows.

Functional Requirements by Role

All Users (after login)

- Personal dashboard showing: name, role, last login, list of courses with status (locked / requested / open / passed / failed).

- Profile page (read-only for trainees; editable name only).

- Logout.

Trainee (20 users)

- See assigned domain (Real Estate Finance) and all 12 courses with status.

- For courses with status locked: button "Request Access". Submitting creates an UnlockRequest record.

- For courses with status open/in_progress: enter the course, see module list with progress, enter modules.

- Module screen: shows the four components (reading → comprehension → exercises → summary) sequentially. Forward gating: cannot access component N+1 until N is marked complete.

- Reading component: scroll-to-90% required before "I've finished reading" button activates.

- Comprehension check: 4 questions, immediate feedback, no scoring weight.

- Practice exercises: 6 questions, 2 attempts each, immediate feedback after answer (with distractor rationale shown), score recorded per module.

- Summary: read-only, marks module complete.

- Final exam: only available after all modules marked complete. Forward navigation only, timer visible, submit button with "are you sure" dialog. After submission: immediate score, breakdown by question type, list of incorrect answers with full explanations.

- Capstone (course 12 only): in addition to exam, file upload form for a .docx Word document.

- Search learning documents (open to all users).

- View own progress and exam history.

Customer Manager (3 users)

- Everything a trainee sees, plus:

- "Trainees" section: list of all 20 trainees with summary stats (courses passed, in progress, locked, pending requests).

- Per-trainee detail: full progress, exam history, attempts, time spent.

- "Unlock Requests" inbox: list of pending UnlockRequest records. Approve / Deny actions, with optional note.

- "Capstone Reviews" inbox: pending CapstoneSubmission records. Click to download .docx, then fill rubric form (5 categories × 1–5 scale) inline. Submit triggers status transition.

- "Group Reports" page: aggregated stats on the cohort (avg completion %, avg exam score per course, time-to-pass distribution, struggling-trainee flag).

Admin (1 user)

- Full Django Admin access — primary interface for content management.

- Manage Domain, Course, Module, ModuleComponent, Question, QuestionOption, LearningDocument, DocumentTag.

- Manage User records (create, deactivate, reset role).

- Bulk import questions via CSV/JSON (Django management command + admin action).

- View AuditLog.

- Cannot modify exam attempts or grades (those are immutable post-submit).

CEO (1 user)

- Read-only access to everything.

- Same dashboards as Customer Manager, plus access to Audit Log read view.

- Export reports as CSV.

Pedagogical / Exam Mechanics — Critical

- Question rotation. Course exam draws N questions from a pool of ≥3N available, randomly per attempt, weighted to maintain the type distribution (30% retrieval / 30% calc / 25% document / 15% scenario).

- Forward-only navigation. Once a question is answered, no return.

- Auto-save. If browser closes mid-exam, the timer continues server-side; user resumes at the same question on next login.

- Time enforcement. Server-side timer. On expiry, auto-submit whatever was answered.

- Locked submissions. Once submitted, an ExamAttempt is immutable.

- Retry logic.

  - Failed first attempt → 24-hour cooldown, then attempt 2 with ≥70% different question pool.

  - Failed second → 72-hour cooldown + mandatory mentor session (manual flag set by customer manager) before attempt 3.

  - Beyond third → admin override required.

- Passing scores per spec doc: default 75%, courses 5/8/9/11 are 80%, course 12 is 80% on exam + rubric thresholds.

Project Files — Required Deliverables

Every one of these MUST be created and committed:

README.md

Project overview, setup instructions (creating virtualenv, installing requirements, .env setup, Supabase setup, running migrations, creating superuser, running dev server), deploy-to-Railway steps, and how to run management commands.

CLAUDE.md

Project conventions for future Claude Code sessions. Include:

- Project context (1 paragraph)

- Tech stack reference

- Directory structure with purpose of each folder

- Coding standards (PEP 8, type hints, docstring format)

- How models, views, templates are organized

- How to add a new course/module/question (data flow)

- Testing conventions (pytest, where tests live)

- Common commands

- Things NOT to do (e.g., "do not use raw SQL — use ORM", "do not bypass RBAC decorators")

requirements.txt

Pinned versions of all dependencies. Include at minimum: Django>=5.0, psycopg2-binary, python-decouple or django-environ, supabase (Python client), gunicorn, whitenoise, Pillow, django-storages, pytest-django.

Also generate requirements-dev.txt for dev-only tools (pytest, black, ruff, factory-boy).

.gitignore

Standard Python + Django + IDE ignores: __pycache__, *.pyc, .env, venv/, .venv/, db.sqlite3, media/, staticfiles/, .idea/, .vscode/, .cursor/, *.log, .DS_Store.

.env.example

Template environment file documenting every required env var with placeholder values. NEVER commit a real .env. Variables to include:

- DJANGO_SECRET_KEY

- DJANGO_DEBUG (default False in production)

- DJANGO_ALLOWED_HOSTS

- DATABASE_URL (Supabase connection string)

- SUPABASE_URL

- SUPABASE_ANON_KEY

- SUPABASE_SERVICE_KEY

- SUPABASE_STORAGE_BUCKET

- RAILWAY_STATIC_URL (if needed)

- EMAIL_BACKEND (set to no-op for MVP)

Procfile and railway.json

For Railway deployment. Procfile should run gunicorn; railway.json configures build/start commands.

runtime.txt

Pin Python version (e.g., python-3.11).

Build Phases — Iterative Plan

Build phase by phase. After each phase, summarize what's done and ask the user before proceeding to the next.

Phase 1 — Project Bootstrapping

- Initialize git repo and connect to GitHub (instruct the user how to do this if needed; do not push without permission).

- Create Django project structure with apps: core, accounts, content, enrollment, exams, capstone, documents, reports.

- Set up requirements.txt, .gitignore, .env.example, README.md, CLAUDE.md.

- Configure Django settings split: base.py, dev.py, prod.py.

- Set up Supabase connection via DATABASE_URL.

- Configure Tailwind CSS (via CDN, simplest path for MVP).

- Set up RTL Hebrew base template with proper <html dir="rtl" lang="he">.

- Done when: local dev server runs, displays a stub home page in Hebrew RTL, python manage.py migrate runs cleanly against Supabase.

Phase 2 — Data Model

- Build all models per the data model section above.

- Migrations run cleanly.

- Populate seed data: one Domain ("Real Estate Finance — Israel"), 12 Course records (numbered 1–12 per the spec), and stubs for first module + first reading component of Course 1 Module 4 (use the sample module's content).

- Add Django Admin registrations for all models with sensible list_display, search_fields, list_filter.

- Done when: admin panel shows all entities, seed data visible, foreign-key relationships navigable.

Phase 3 — Auth & Roles

- Custom user model with role field.

- Supabase Auth integration: login form posts to a Django view that authenticates against Supabase, then creates/updates a local User record with the Supabase user ID.

- Logout, session management, CSRF.

- Role-based decorators: @trainee_required, @manager_required, @admin_required, @ceo_required (and combinations).

- Stub dashboards per role with role-appropriate placeholder text.

- Done when: four test users (one per role) can log in and see their respective stub dashboards; unauthorized cross-role access returns 403.

Phase 4 — Trainee Experience

- Trainee dashboard with course list (status badges).

- Course detail view: module list with status.

- Module view: 4-component flow (reading → comprehension → exercises → summary) with forward gating.

- "Request Access" button on locked courses → creates UnlockRequest.

- Practice exercise UI: question display, option select, immediate feedback after answer, distractor rationale.

- Final exam UI: timer, forward-only nav, auto-save, server-side time enforcement, submit dialog, immediate score with breakdown.

- Done when: a trainee user can be unlocked into Course 1 (manually via admin), navigate Module 4 (the seeded one), complete all four components, take the practice exercises, and take a final exam end-to-end with proper scoring.

Phase 5 — Customer Manager Experience

- Trainees list page with summary stats.

- Per-trainee detail view.

- Unlock Requests inbox with approve/deny.

- Group Reports page (basic version: counts and averages).

- Done when: a customer manager can approve a request, view a trainee's progress, and see a basic group report.

Phase 6 — Admin Experience

- Django Admin polished: useful list views, filters, search, inline editing for QuestionOptions.

- Bulk question import: management command python manage.py import_questions <path> accepting CSV or JSON.

- Bulk document import: python manage.py import_documents <path>.

- Done when: admin can add a new course + 5 modules + 30 questions via admin and CSV import in under 30 minutes.

Phase 7 — Capstone (Course 12)

- File upload form for trainee (.docx only, ≤25 MB, validated server-side).

- Capstone Reviews inbox for customer managers.

- Rubric scoring form (5 categories × 1–5 scale + comment).

- Status transitions and notifications-stub.

- Done when: a trainee can submit a .docx file; a customer manager can review and score it; the trainee sees the result.

Phase 8 — Reports, Audit, Polish

- CEO reports view with CSV export.

- Audit log read view for CEO/Admin.

- Document search across LearningDocument table (basic full-text or trigram search).

- Capstone-deliverable archive view.

- Email notification stub class wired up to write Notification rows on key events.

- Production deployment to Railway, env vars set, smoke-tested live.

- Done when: the system is deployed, all roles can perform their workflows on the live URL, no critical bugs.

Coding Standards

- Python. PEP 8. Black formatting (line length 100). Ruff for linting. Type hints on all function signatures.

- Django. Class-based views where it simplifies; function views where they don't. Use select_related / prefetch_related to avoid N+1.

- Templates. Single base.html with RTL setup. Component-style includes. Tailwind classes inline.

- Naming. Models in English, model field names in English snake_case. UI strings in Hebrew via gettext_lazy (set up i18n from day one even if Hebrew is the only language for now — this preserves the option to add languages).

- Tests. pytest-django. Aim for coverage on models, views, permissions, and exam-grading logic. Don't waste time on trivial tests.

- Commits. Conventional commits (feat:, fix:, chore:, refactor:, test:, docs:). Small, focused commits.

- Branches. Work on main for solo MVP development, but tag major phase completions (e.g., v0.1-phase1-bootstrap).

Security Baseline

- HTTPS enforced in production (Railway provides this; configure SECURE_SSL_REDIRECT, SESSION_COOKIE_SECURE, CSRF_COOKIE_SECURE).

- CSRF protection on all forms.

- Password hashing via Supabase Auth (never store plaintext).

- Server-side validation of every form (never trust client).

- File upload validation: type, size, content-type sniffing.

- SQL injection: Django ORM only, no raw SQL unless absolutely necessary and parameterized.

- XSS: Django auto-escaping on; carefully review any |safe usage in templates.

- Rate limit login attempts (django-axes or similar).

- Logging: log auth events, exam submissions, capstone uploads, role changes. Never log passwords or PII bodies.

Email — Stub for Future

Build an EmailService class in core/services/email.py with methods for events you'll likely need:

- send_welcome(user)

- send_unlock_approved(user, course)

- send_unlock_denied(user, course, reason)

- send_exam_passed(user, course, score)

- send_exam_failed(user, course, score, attempts_remaining)

- send_capstone_received(user)

- send_capstone_graded(user, passed)

- send_manager_unlock_request(manager, request)

In MVP, each method writes a Notification row and logs [EMAIL_STUB] would send X to Y. Backend selection in settings.EMAIL_BACKEND controls behavior; future swap to a real provider is a config change only.

What NOT to Build in MVP

To stay focused, explicitly skip:

- Mobile responsive design.

- Multi-language UI (Hebrew only).

- Real-time features (websockets, live notifications).

- Sophisticated analytics dashboards (basic counts and tables only).

- Question bank calibration analytics (capture data only — no UI).

- Plagiarism detection on capstone uploads.

- Single sign-on / OAuth providers.

- Payment / billing.

- Public marketing pages.

Document these in CLAUDE.md under "Out of Scope for MVP" so future contributors understand intentional omissions.

Definition of Done — Overall MVP

The MVP is complete when:

- A new trainee can be created by admin, log in, request access to a course, be approved by a manager, complete all modules of a course, take and pass the final exam, and see their result history.

- A capstone trainee can upload a .docx, a manager can grade it, and the trainee sees pass/fail.

- A CEO can view a group report and export to CSV.

- The admin can add a new course, modules, and questions entirely through Django Admin or management commands without touching code.

- The system is deployed to Railway and reachable at a live URL with HTTPS.

- README.md, CLAUDE.md, .env.example, requirements.txt, .gitignore, Procfile, railway.json, runtime.txt all exist and are accurate.

- Adding a second domain ("Commercial Banking") would require zero schema changes — only data inserts.

Working Style Instructions

- After each build phase, write a short summary of what was done and ask the user to confirm before moving on.

- When you make a non-trivial design decision (e.g., "I'm using django-storages for Supabase Storage integration"), state it explicitly.

- Don't refactor code from earlier phases without asking — phase outputs are stable contracts.

- If a requirement is ambiguous, ask. Do not infer silently.

- Prefer simple solutions. Reach for libraries only when meaningfully shorter than the manual approach.

- Test in Hebrew RTL from day one — do not let LTR sneak in then "fix later".

- Keep CLAUDE.md updated as you go — it's the handoff document for the next session.

Reference Quick Links (within project)

- Curriculum spec: ./curriculum_specification_v2.html

- Sample module: ./sample_module_C01M04.html

- This prompt: ./BUILD_PROMPT.md

When in doubt about WHAT to build, the spec doc and sample module are authoritative. When in doubt about HOW to build, this document is authoritative.

Begin with Phase 1.